PROJECT

MERIDIAN

Phase 1: Foundation & Proof of Concept

Multi-Provider Fleet Orchestration with HashiCorp Nomad

Control Plane on Oracle Cloud Infrastructure — Singapore Region

| Project | Meridian |
| --- | --- |
| Phase | 1 — Foundation (Weeks 1–2) |
| Control Plane | OCI Always Free — Singapore (ap-singapore-1) |
| Agent Fleet | 40 nodes across multi-provider VPS |
| IaC | Terraform (OCI Provider + Ansible) |
| MVP Target | 40 servers orchestrated via Nomad |
| Budget | $0 steady-state (Always Free) + minimal overhead |
| Date | March 2026 |
| Classification | Internal |

# 1. Executive Summary

Project Meridian migrates a fleet of dockerized application servers from standalone Docker-on-VM deployments to HashiCorp Nomad orchestration. Phase 1 establishes the control plane on Oracle Cloud Infrastructure (OCI) Always Free tier in the Singapore region, proves the architecture with 3 pilot agent nodes, and sets the foundation for scaling to 40 nodes (MVP) and eventually 300 nodes.

Phase 1 Success Criteria ✓ 3-node Nomad server cluster running on OCI Always Free ARM instances in Singapore ✓ WireGuard mesh connecting OCI control plane to 3 pilot agent VPS from external providers ✓ Dockerized application deployed as a Nomad system job across all 3 pilot agents ✓ Basic monitoring (Prometheus + Grafana) operational on OCI ✓ All OCI infrastructure provisioned via Terraform ✓ IP rotation tested end-to-end on one pilot agent

# 2. Oracle Cloud Infrastructure — Free Tier Analysis

## 2.1 Account Setup Requirements

When signing up for OCI, the home region selection is permanent and determines where Always Free resources are available. You must select Singapore (ap-singapore-1) as your home region during account creation.

⚠ Critical: Home Region Selection Always Free resources are ONLY available in your home region. This cannot be changed after account creation. Select 'Singapore' (ap-singapore-1) during signup. OCI also has a second Singapore region (ap-singapore-2) but always-free availability should be confirmed.

## 2.2 Always Free Resources Inventory

The following resources are available indefinitely at zero cost:

| Resource | Always Free Allocation | Our Usage |
| --- | --- | --- |
| ARM Compute (A1 Flex) | 4 OCPUs + 24 GB RAM (up to 4 VMs) | 4 VMs — see allocation below |
| AMD Compute (E2.1 Micro) | 2 VMs × (1/8 OCPU + 1 GB RAM) | 1 for Bastion/Jump host, 1 spare |
| Boot Volume Storage | 200 GB total | 4 × 47 GB = 188 GB |
| Block Volume Storage | 2 volumes, 200 GB total | 50 GB for Prometheus data |
| Object Storage | 20 GB (Standard + Archive) | Terraform state backend |
| Outbound Data Transfer | 10 TB/month | ~40 agent scrapes = minimal |
| VCNs | 2 | 1 for Nomad cluster |
| Load Balancer | 1 × 10 Mbps | Not needed in Phase 1 |
| Network Load Balancer | 1 | Not needed in Phase 1 |
| VPN IPSec | 50 connections | Backup connectivity option |

## 2.3 $300 Trial Credit (30 Days)

The trial credit provides access to all OCI services for 30 days. Use this strategically:

| Trial Credit Use | Purpose | Post-Trial Plan |
| --- | --- | --- |
| Larger block volumes | Extended Prometheus retention during testing | Shrink to Always Free limits or purge old data |
| Additional compute (testing) | Stress-test Nomad with simulated 40-node load | Terminate after testing |
| Object Storage (unlimited during trial) | Store Terraform state, backups, Nomad snapshots | Reduce to 20 GB Always Free |
| Monitoring/Logging services | Test OCI native monitoring alongside Prometheus | Decide whether to keep or remove |

Tip: Upgrade to Pay-As-You-Go ARM A1 instances frequently encounter 'Out of Capacity' errors on free-tier-only accounts. Upgrading to PAYG (adding a credit card) dramatically improves availability. You will NOT be charged for Always Free resources — PAYG simply removes capacity restrictions. The $300 trial credit applies first for any paid resources.

# 3. OCI Compute Allocation Plan

## 3.1 ARM A1 Flex — 4 OCPUs / 24 GB RAM

The Ampere A1 Flex allocation is split across 4 virtual machines to host the entire Nomad control plane and operations stack:

| VM Name | OCPUs | RAM | Role | Services |
| --- | --- | --- | --- | --- |
| nomad-server-1 | 1 | 6 GB | Nomad Server (Leader) | Nomad Server, Consul Server (optional) |
| nomad-server-2 | 1 | 6 GB | Nomad Server | Nomad Server, Consul Server (optional) |
| nomad-server-3 | 1 | 6 GB | Nomad Server | Nomad Server, Consul Server (optional) |
| ops-1 | 1 | 6 GB | Operations | Netmaker, Prometheus, Grafana, Loki, Alertmanager |

Total: 4 OCPUs + 24 GB RAM = 100% of Always Free ARM allocation

## 3.2 AMD E2.1 Micro — 2 VMs

| VM Name | Spec | Role | Notes |
| --- | --- | --- | --- |
| bastion-1 | 1/8 OCPU, 1 GB | SSH Jump Host / Bastion | Secure entry point into OCI VCN, runs Tailscale for admin access |
| spare-1 | 1/8 OCPU, 1 GB | Reserved | Future use: secondary Netmaker relay, n8n webhook endpoint, etc. |

## 3.3 Architecture Diagram (Logical)

┌─────────────────────────────────────────────────────────────────────────┐ │ OCI Singapore (ap-singapore-1) — Always Free Tier │ │ │ │ ┌───────────────┐ ┌───────────────┐ ┌───────────────┐ │ │ │ nomad-srv-1 │ │ nomad-srv-2 │ │ nomad-srv-3 │ │ │ │ A1 1C/6GB │ │ A1 1C/6GB │ │ A1 1C/6GB │ │ │ │ Nomad Server │ │ Nomad Server │ │ Nomad Server │ │ │ └───────────────┘ └───────────────┘ └───────────────┘ │ │ │ │ │ │ │ ┌───────────────┐ ┌───────────────┐ │ │ │ ops-1 │ │ bastion-1 │ │ │ │ A1 1C/6GB │ │ E2 Micro 1GB │ │ │ │ Netmaker │ │ SSH Jump │ │ │ │ Prometheus │ └───────────────┘ │ │ │ Grafana │ │ │ └───────────────┘ │ └─────────────────────────────────────────────────────────────────────────┘ │ WireGuard Mesh (Netmaker) │ ┌─────────┴──────────────────────────────────────────┴─────────┐ │ Multi-Provider Agent Fleet (Singapore Region VPS) │ │ │ │ ┌─────────────┐ ┌─────────────┐ ┌─────────────┐ ... │ │ │ Agent #1 │ │ Agent #2 │ │ Agent #3 │ (x40) │ │ │ 1GB VPS │ │ 1GB VPS │ │ 1GB VPS │ │ │ │ Nomad Client│ │ Nomad Client│ │ Nomad Client│ │ │ │ Docker │ │ Docker │ │ Docker │ │ │ │ WireGuard │ │ WireGuard │ │ WireGuard │ │ │ └─────────────┘ └─────────────┘ └─────────────┘ │ └───────────────────────────────────────────────────────────────┘

# 4. Terraform Infrastructure as Code

## 4.1 Project Structure

meridian-infra/ ├── oci/ # OCI control plane │ ├── main.tf # Provider config + VCN + subnets │ ├── compute.tf # ARM A1 + AMD Micro instances │ ├── security.tf # Security lists + NSGs │ ├── variables.tf # Input variables │ ├── outputs.tf # IPs, OCIDs for downstream │ ├── terraform.tfvars # Secrets (gitignored) │ ├── backend.tf # OCI Object Storage backend │ └── cloud-init/ │ ├── nomad-server.yaml # cloud-init for Nomad servers │ ├── ops.yaml # cloud-init for ops VM │ └── bastion.yaml # cloud-init for bastion ├── ansible/ # Post-provisioning config │ ├── inventory/ │ │ └── hosts.yml # Generated from Terraform outputs │ ├── playbooks/ │ │ ├── nomad-server.yml # Install + configure Nomad server │ │ ├── nomad-client.yml # Install + configure Nomad client │ │ ├── netmaker.yml # Deploy Netmaker on ops VM │ │ ├── monitoring.yml # Prometheus + Grafana + Loki │ │ └── bootstrap-agent.yml # Full agent bootstrap playbook │ └── roles/ ├── nomad/ # Nomad job definitions │ ├── jobs/ │ │ ├── app.nomad.hcl # Main application job │ │ ├── monitoring.nomad.hcl # Prometheus + Grafana as Nomad jobs │ │ └── node-exporter.nomad.hcl │ └── policies/ └── scripts/ ├── rotate-ip.sh # IP rotation helper └── enroll-agent.sh # One-liner agent enrollment

## 4.2 OCI Provider Configuration

# main.tf terraform { required_providers { oci = { source = "oracle/oci" version = "~> 6.0" } } backend "s3" { bucket = "meridian-tfstate" key = "oci/terraform.tfstate" region = "ap-singapore-1" endpoint = "https://<namespace>.compat.objectstorage.ap-singapore-1.oraclecloud.com" skip_region_validation = true skip_credentials_validation = true skip_metadata_api_check = true force_path_style = true } } provider "oci" { tenancy_ocid = var.tenancy_ocid user_ocid = var.user_ocid fingerprint = var.fingerprint private_key_path = var.private_key_path region = "ap-singapore-1" }

## 4.3 Key Terraform Resources

The following OCI resources are managed by Terraform:

| Resource | Terraform Type | Purpose |
| --- | --- | --- |
| VCN | oci_core_vcn | 10.0.0.0/16 network for all Nomad control plane VMs |
| Public Subnet | oci_core_subnet | 10.0.1.0/24 — Nomad servers + ops (public IPs for WireGuard) |
| Private Subnet | oci_core_subnet | 10.0.2.0/24 — internal-only resources (future use) |
| Internet Gateway | oci_core_internet_gateway | Outbound/inbound connectivity for public subnet |
| Route Table | oci_core_route_table | Default route via internet gateway |
| Security List | oci_core_security_list | Ingress: WireGuard (51820/UDP), SSH (22), Nomad (4646-4648) |
| NSG (Nomad) | oci_core_network_security_group | Fine-grained rules for Nomad inter-server traffic |
| ARM A1 Instances ×4 | oci_core_instance | 3 Nomad servers + 1 ops VM (VM.Standard.A1.Flex) |
| AMD Micro ×2 | oci_core_instance | Bastion + spare (VM.Standard.E2.1.Micro) |
| Block Volume | oci_core_volume | 50 GB for Prometheus data persistence |
| Object Storage Bucket | oci_objectstorage_bucket | Terraform state + Nomad snapshots |

## 4.4 Compute Instance Definition (ARM A1)

# compute.tf — Nomad Server Instances variable "nomad_server_count" { default = 3 } data "oci_core_images" "ubuntu_arm" { compartment_id = var.compartment_id operating_system = "Canonical Ubuntu" operating_system_version = "24.04" shape = "VM.Standard.A1.Flex" sort_by = "TIMECREATED" sort_order = "DESC" } resource "oci_core_instance" "nomad_server" { count = var.nomad_server_count compartment_id = var.compartment_id availability_domain = data.oci_identity_availability_domains.ads.availability_domains[0].name display_name = "nomad-server-${count.index + 1}" shape = "VM.Standard.A1.Flex" shape_config { ocpus = 1 memory_in_gbs = 6 } source_details { source_type = "image" source_id = data.oci_core_images.ubuntu_arm.images[0].id boot_volume_size_in_gbs = 47 # Within Always Free limit } create_vnic_details { subnet_id = oci_core_subnet.public.id assign_public_ip = true nsg_ids = [oci_core_network_security_group.nomad.id] } metadata = { ssh_authorized_keys = var.ssh_public_key user_data = base64encode(templatefile( "${path.module}/cloud-init/nomad-server.yaml", { server_index = count.index + 1 } )) } }

## 4.5 Security List Rules

| Direction | Protocol | Port | Source/Dest | Purpose |
| --- | --- | --- | --- | --- |
| Ingress | TCP | 22 | Your IP / Bastion SG | SSH administration |
| Ingress | UDP | 51820 | 0.0.0.0/0 | WireGuard mesh (Netmaker) |
| Ingress | TCP | 4646 | WireGuard CIDR (10.10.0.0/16) | Nomad HTTP API |
| Ingress | TCP | 4647 | WireGuard CIDR | Nomad RPC (server-to-server) |
| Ingress | TCP | 4648 | WireGuard CIDR | Nomad Serf (gossip) |
| Ingress | UDP | 4648 | WireGuard CIDR | Nomad Serf (gossip) |
| Ingress | TCP | 9090 | WireGuard CIDR | Prometheus |
| Ingress | TCP | 3000 | WireGuard CIDR | Grafana dashboard |
| Egress | ALL | ALL | 0.0.0.0/0 | Allow all outbound |

# 5. Week-by-Week Execution Plan

## Week 1: Infrastructure Provisioning

### Day 1–2: OCI Account & Terraform Bootstrap

- Create OCI account with Singapore (ap-singapore-1) as home region

- Upgrade to Pay-As-You-Go to ensure ARM capacity availability

- Generate OCI API keys: openssl genrsa -out ~/.oci/oci.pem 4096

- Upload public key to OCI Console > Profile > API Keys

- Initialize Terraform project structure (see 4.1)

- Create OCI Object Storage bucket for Terraform state

- Run terraform init to configure OCI provider and S3-compatible backend

### Day 2–3: Network & Compute Provisioning

- Write and apply VCN + subnet + security list Terraform configs

- Deploy 3x ARM A1 Nomad server instances via terraform apply

- Deploy 1x ARM A1 ops instance (Netmaker + monitoring)

- Deploy 1x AMD Micro bastion instance

- Verify SSH access to all instances through bastion

- Document all public/private IPs in terraform output

ARM Capacity Note If you get 'Out of host capacity' errors, try: (a) different availability domain, (b) start with 1 OCPU/4GB and scale up, (c) retry with a script that polls every 60 seconds. The community-maintained retry approach works well.

### Day 3–4: Nomad Server Cluster Setup

- Install Nomad binary (ARM64) on all 3 server VMs via Ansible

- Configure server.hcl with bootstrap_expect = 3

- Start Nomad on server-1, then join server-2 and server-3

- Verify cluster: nomad server members shows 3 nodes, 1 leader

- Test basic operations: nomad node status, nomad job init

- Take first Nomad snapshot: nomad operator snapshot save backup.snap

### Day 4–5: Netmaker & WireGuard Mesh

- Deploy Netmaker server on ops-1 VM (Docker Compose)

- Create Netmaker network: meridian-mesh (CIDR: 10.10.0.0/16)

- Enroll all 3 Nomad server VMs + ops VM into mesh

- Verify mesh connectivity: each node can ping every other node via WireGuard IP

- Generate enrollment key for agent nodes (to be used in Week 2)

- Test: reconfigure Nomad servers to advertise on WireGuard IPs instead of public IPs

## Week 2: Application Deployment & Validation

### Day 6–7: Pilot Agent Onboarding

Select 3 existing VPS from your current fleet (different providers if possible) and onboard them as Nomad clients:

- Write Ansible playbook: bootstrap-agent.yml (installs Docker, Nomad client, WireGuard, node_exporter)

- Run playbook against 3 pilot VPS

- Verify agents appear in Nomad: nomad node status shows 3 clients

- Tag each node with datacenter = provider name (e.g., dc-alicloud, dc-vultr)

- Verify WireGuard mesh: pilot agents can reach Nomad servers via 10.10.x.x IPs

### Day 7–8: Application Job Deployment

Convert your existing Docker container into a Nomad job specification:

# jobs/app.nomad.hcl job "app" { region = "global" datacenters = ["dc-alicloud", "dc-vultr", "dc-contabo"] type = "system" # Runs on every matched client node group "app" { network { port "http" { static = 8080 } } restart { attempts = 3 interval = "5m" delay = "15s" mode = "fail" } task "app" { driver = "docker" config { image = "your-registry.com/app:v1.0" ports = ["http"] # Pull from private registry if needed: # auth { username = "user" password = "pass" } } resources { cpu = 200 # MHz reservation memory = 512 # MB — fits in 1GB VPS with Nomad overhead } service { name = "app" port = "http" check { type = "http" path = "/health" interval = "15s" timeout = "3s" } } } } }

- Submit job: nomad job run jobs/app.nomad.hcl

- Verify: nomad job status app shows 3 running allocations

- Test health checks: nomad alloc status <alloc-id> shows passing checks

- Test rolling update: change image tag, re-run, verify zero-downtime update

### Day 8–9: Monitoring Stack

- Deploy Prometheus + Grafana + Loki on ops-1 VM (Docker Compose)

- Configure Prometheus to scrape: Nomad servers (/v1/metrics), node_exporter on agents

- Import community Nomad Grafana dashboard (ID: 12830)

- Configure Loki to receive logs from Nomad Docker driver via Promtail

- Set up Alertmanager with Telegram webhook (via n8n endpoint)

- Verify: Grafana shows metrics from all 3 pilot agents + 3 Nomad servers

### Day 9–10: IP Rotation & Resilience Testing

- Test IP rotation on one pilot agent: trigger provider API to rotate public IP

- Verify: WireGuard tunnel re-establishes (Netmaker auto-updates endpoint)

- Verify: Nomad client reconnects to server cluster automatically

- Verify: application allocation remains running (no restart)

- Test node failure: stop Nomad client on one agent, verify Nomad marks it as down

- Test server failure: stop one Nomad server, verify cluster remains operational (2/3 quorum)

- Document all observations in ops runbook

# 6. Cost Analysis

## 6.1 OCI Control Plane — Steady State (Post-Trial)

| Component | Spec | Monthly Cost | Notes |
| --- | --- | --- | --- |
| 3x Nomad Server VMs | A1 Flex (1 OCPU, 6 GB each) | $0.00 | Always Free |
| 1x Ops VM | A1 Flex (1 OCPU, 6 GB) | $0.00 | Always Free |
| 1x Bastion VM | E2 Micro (1/8 OCPU, 1 GB) | $0.00 | Always Free |
| Boot Volumes | 5 × 47 GB = 235 GB | $0.00 | 200 GB free; slight overage ~$0.85/mo or reduce to 40 GB each |
| Block Volume (Prometheus) | 50 GB | $0.00 | Within 200 GB Always Free |
| Object Storage (TF state) | < 1 GB | $0.00 | Within 20 GB Always Free |
| Outbound Data | < 100 GB/month | $0.00 | Within 10 TB Always Free |
| TOTAL (OCI) |  | $0.00 – $0.85/mo | Effectively free |

## 6.2 Agent Fleet Cost (External Providers)

Agent VPS costs remain unchanged — they are your existing multi-provider fleet. The only addition is Nomad client + WireGuard overhead, which requires no additional spending.

| Item | 40-Node MVP | 300-Node Scale |
| --- | --- | --- |
| VPS cost (varies by provider) | $80–200/month | $600–1,500/month |
| Nomad license | $0 (OSS) | $0 (OSS) |
| Netmaker license | $0 (self-hosted OSS) | $0 (self-hosted OSS) |
| Monitoring (Prometheus/Grafana) | $0 (on OCI free tier) | $0 (on OCI free tier) |
| Container registry (if self-hosted) | $0 (on OCI or existing) | $0 |
| Additional overhead vs. current | $0.00 – $0.85/mo | $0.00 – $0.85/mo |

# 7. Phase 1 Deliverables Checklist

## 7.1 Infrastructure Deliverables

| # | Deliverable | Format | Status |
| --- | --- | --- | --- |
| D1 | Terraform codebase for OCI control plane (VCN, compute, security) | Git repository | ☐ Pending |
| D2 | 3-node Nomad server cluster on OCI Always Free | Running infrastructure | ☐ Pending |
| D3 | Ops VM with Netmaker + Prometheus + Grafana + Loki | Running infrastructure | ☐ Pending |
| D4 | WireGuard mesh network connecting OCI to pilot agents | Running infrastructure | ☐ Pending |
| D5 | Bastion/jump host with SSH access configured | Running infrastructure | ☐ Pending |
| D6 | OCI Object Storage bucket for Terraform state | Running infrastructure | ☐ Pending |

## 7.2 Application Deliverables

| # | Deliverable | Format | Status |
| --- | --- | --- | --- |
| D7 | Nomad job spec for main application (app.nomad.hcl) | .hcl file in repo | ☐ Pending |
| D8 | Application running on 3 pilot agents via Nomad system job | Running workload | ☐ Pending |
| D9 | Health check configuration verified (HTTP /health) | Nomad service check | ☐ Pending |
| D10 | Rolling update tested and documented | Ops runbook entry | ☐ Pending |

## 7.3 Automation Deliverables

| # | Deliverable | Format | Status |
| --- | --- | --- | --- |
| D11 | Ansible playbook: nomad-server.yml (server bootstrap) | Ansible playbook | ☐ Pending |
| D12 | Ansible playbook: bootstrap-agent.yml (agent enrollment) | Ansible playbook | ☐ Pending |
| D13 | Ansible playbook: monitoring.yml (Prometheus + Grafana deploy) | Ansible playbook | ☐ Pending |
| D14 | Agent enrollment script: one-liner to join new VPS to fleet | Shell script | ☐ Pending |
| D15 | IP rotation tested end-to-end (provider API → WG reconnect → Nomad reconnect) | Test report | ☐ Pending |

## 7.4 Documentation Deliverables

| # | Deliverable | Format | Status |
| --- | --- | --- | --- |
| D16 | Operations runbook: deploy, update, rollback, restart, drain node | Markdown in repo | ☐ Pending |
| D17 | Network topology document (WireGuard IPs, provider mapping) | Markdown + diagram | ☐ Pending |
| D18 | Monitoring dashboard screenshots + access instructions | Grafana export + docs | ☐ Pending |
| D19 | Incident response playbook (node down, server failure, mesh partition) | Markdown in repo | ☐ Pending |
| D20 | Phase 2 readiness assessment (go/no-go for 40-node rollout) | Decision document | ☐ Pending |

# 8. Phase 1 Exit Criteria (Go/No-Go for Phase 2)

Phase 2 (40-node full rollout) is approved only when ALL of the following are met:

| Criterion | Measurement | Pass Threshold |
| --- | --- | --- |
| Nomad cluster stability | Server cluster uptime over 48 continuous hours | > 99.9% (< 1 min total downtime) |
| Agent connectivity | 3 pilot agents maintain Nomad connection over 48 hours | 0 unplanned disconnections |
| Application deployment | Nomad system job deploys to all 3 agents | 3/3 allocations running |
| Rolling update | Image update completes across 3 agents | 0 downtime, all healthy post-update |
| IP rotation resilience | Rotate IP on 1 agent, measure reconnection time | < 3 minutes to full recovery |
| Server failure resilience | Kill 1 of 3 Nomad servers, verify cluster survives | Cluster remains operational |
| Monitoring coverage | Grafana shows metrics from all nodes | 100% node visibility |
| Alert pipeline | Trigger test alert, verify Telegram delivery | Alert received within 60 seconds |
| Terraform reproducibility | terraform destroy + terraform apply recreates all OCI infra | Clean apply with 0 errors |
| Ops runbook completeness | Team review of runbook covering all Phase 1 scenarios | All sections complete |

Decision Gate If any criterion fails, document the issue, implement a fix, and re-test before proceeding. Phase 2 should not begin until the control plane is proven stable and the operational playbook is complete.

# 9. Phase 1 Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| OCI ARM capacity unavailable | Cannot create VMs | Medium | Upgrade to PAYG, retry script, try ap-singapore-2 if needed |
| OCI reclaims idle Always Free VMs | Control plane goes down | Low | Keep VMs active (Nomad + monitoring generate constant activity) |
| Nomad ARM64 binary issues | Installation fails | Low | Nomad officially supports linux/arm64; fallback to AMD micro if needed |
| WireGuard blocked by VPS provider | Agents cannot connect | Low | Use Netmaker relay mode or fallback to Cloudflare Tunnel |
| 1 GB RAM insufficient for Nomad client + app | OOM kills | Medium | Set strict memory limits in job spec; test actual usage in Phase 1 |
| Boot volume limit exceeded | Cannot provision all VMs | Low | Use 40 GB boot volumes instead of 47 GB default |

# 10. Phase 2 Preview: 40-Node MVP Rollout

Upon successful Phase 1 completion, Phase 2 will:

- Migrate all ~40 existing Alibaba Cloud servers to Nomad clients using the proven Ansible playbook

- Onboard any additional providers with new VPS instances

- Integrate n8n workflows with Nomad HTTP API for Telegram-triggered deployments and operations

- Implement Nomad ACLs for secure API access from n8n

- Expand monitoring to cover all 40 nodes with appropriate alert thresholds

- Conduct load testing and capacity validation at 40-node scale

- Document procedures for Phase 3 (scaling to 300 nodes)

Timeline Phase 2 is estimated at 2–3 weeks following Phase 1 sign-off. The Ansible playbook from Phase 1 enables batch enrollment of 5–10 nodes per day, allowing the full 40-node migration to complete within the first week of Phase 2.